## Slide 1
BUSINESS INTELLIGENCE / ANALYTICS • 20 MAY 2026
Project Management
Gantt Chart & Resource Planner
Excel Project Management — 20 May 2026
4
Phases
10
Techniques
150
Data Rows
₹8.5L
Budget
50%
Progress
Done by: Aditya Saha & Souparno Goswami
Mentored by: Sir Sayan Sau
Project Manager: Karan Malhotra | Sponsor: Ananya Singh — Senior Analytics Lead

## Slide 2
Project at a Glance
Project Name
Project Management Gantt Chart & Resource Planner
Department
Business Intelligence / Analytics
Duration
20 May 2026
Priority
HIGH
Status
In Progress — 50% Complete
Budget
₹8,50,000
THE TEAM
▸ Priya Sharma — Sr. Data Analyst
▸ Rahul Mehta — BI Developer
▸ Amit Roy — Data Engineer
▸ Sunita Verma — QA Analyst
▸ Karan Malhotra — Project Manager
▸ Deepa Krishnan — Jr. Analyst
▸ Neha Joshi — Data Architect

## Slide 3
Why Did We
Start This
Project?
Real-world data is messy.
Before it can power a dashboard, it needs to be cleaned, structured, and validated — systematically.
⚠
Duplicate Records
CRM exports contained identical rows misleading analysis
🔤
Inconsistent Text
'north west', 'NORTH WEST', 'North West' — all meant the same region
📅
Broken Date Formats
Legacy systems exported dates as '15-01-2024', '01/15/2024', and serial numbers
❓
Missing Values
Blank cells in customer databases caused formula errors and wrong counts
₹
Non-Numeric Revenue
'Rs. 1,50,000' and '₹150000' couldn't be summed without cleanup
🔗
Fragmented Columns
Full name in one column; addresses split across three fields with no standard

## Slide 4
How We Structured the Work
4 sequential phases, each building on the last — from raw chaos to dashboard-ready data
PHASE 01
20 May 2026
Foundation Cleaning
Remove Duplicates
Trim Extra Spaces
Standardize Text Case
✔ Completed
PHASE 02
20 May 2026
Structure & Format
Fix Date Formats
Handle Missing Values
Split Combined Columns
⟳ In Progress (65%)
PHASE 03
20 May 2026
Value Validation
Remove Non-Numeric Chars
Validate Data Ranges
Standardize Labels
○ Not Started
PHASE 04
20 May 2026
Final Consolidation
Combine & Reconcile Columns
QA Checklist
Dashboard Deployment
○ Not Started
→
→
→

## Slide 5
10 Techniques We Mastered
Each technique solved a specific, real data quality problem
T1
Ph.1
Remove Duplicates
Completed
T2
Ph.1
Trim Extra Spaces
Completed
T3
Ph.1
Standardize Text Case
Completed
T4
Ph.2
Fix Date Formats
Completed
T5
Ph.2
Handle Missing Values
Completed
T6
Ph.2
Split Combined Columns
In Progress
T7
Ph.3
Remove Non-Numeric Chars
In Progress
T8
Ph.3
Validate Data Ranges
Not Started
T9
Ph.3
Standardize Category Labels
Not Started
T10
Ph.4
Combine & Reconcile Columns
Not Started

## Slide 6
The Formulas That Did the Heavy Lifting
Techniques 1 – 5 | Foundation & Structure Phases
T1 — Remove Duplicates
=COUNTIF($A$2:$A2, A2) > 1
Flags each row as duplicate (TRUE) or unique (FALSE). Then use Data → Remove Duplicates on the key column. Saved us from double-counting CRM orders.
T2 — Trim Extra Spaces
=TRIM(CLEAN(A2))
TRIM removes leading, trailing and double spaces. CLEAN removes invisible characters (ASCII 0–31) like carriage returns from legacy imports. Together they standardized all customer names.
T3 — Standardize Text Case
=PROPER(A2) / =UPPER(A2) / =LOWER(A2)
PROPER capitalizes each word — perfect for names and region labels. UPPER for codes and IDs. LOWER for emails. This made pivot tables work correctly by eliminating case-based duplicates.
T4 — Fix Date Formats
=DATEVALUE(A2) or =DATE(RIGHT(A2,4), MID(A2,4,2), LEFT(A2,2))
DATEVALUE converts text that looks like a date into an Excel date serial. DATE(year, month, day) extracts parts from DD-MM-YYYY strings. Without this, no timeline or Gantt chart could sort correctly.
T5 — Handle Missing Values
=IF(ISBLANK(A2), "Unknown", A2) / =IFERROR(formula, "N/A")
ISBLANK detects empty cells and replaces them with a default label. IFERROR wraps any formula to catch #N/A, #REF!, #DIV/0! errors — preventing broken dashboards downstream.

## Slide 7
More Formulas — Advanced Cleaning
Techniques 6 – 10 | Validation & Consolidation Phases
T6 — Split Combined Columns
=LEFT(A2, FIND(" ", A2)-1) / =MID(A2, FIND(" ",A2)+1, LEN(A2))
LEFT extracts the first name (everything before the first space). MID grabs the last name. Applied to the full Contact Database to separate 'Karan Malhotra' into two clean columns.
T7 — Remove Non-Numeric Characters
=VALUE(SUBSTITUTE(SUBSTITUTE(A2,"Rs. ",""),",",""))
SUBSTITUTE removes the 'Rs. ' prefix and then the comma separators. VALUE converts the resulting text to a true number. Enabled SUM/AVERAGE on ₹1,50,000 style revenue strings.
T8 — Validate Data Ranges
=IF(AND(A2>=18, A2<=65), "Valid", "Invalid") / =AVERAGEIFS(range, range, ">="&18, range, "<="&65)
AND checks both bounds in one shot. AVERAGEIFS calculates the mean ignoring out-of-range values. COUNTIFS counts only valid rows. Flagged age outliers in the HR dataset before they skewed analysis.
T9 — Standardize Category Labels
=IFERROR(VLOOKUP(UPPER(A2), MapTable, 2, 0), PROPER(A2))
VLOOKUP looks up a normalized mapping table (e.g. 'ELECTRONICS' → 'Electronics'). UPPER ensures case-insensitive matching. IFERROR falls back to PROPER if no match exists. Fixed messy Product SKU categories.
T10 — Combine & Reconcile Columns
=TEXTJOIN(", ", TRUE, A2, B2, C2) / =A2 & "-" & TEXT(B2,"YYYYMMDD")
TEXTJOIN merges address parts with comma separator and skips blanks (TRUE). The & operator builds composite unique keys like 'C001-20260520' — essential for reconciling multi-source address data.

## Slide 8
Before & After — The Transformation
What the raw data looked like — and what we turned it into
⚠ RAW DATA (Messy)
✔ CLEANED DATA
Phase naming
PHASE1 / phase 2 / Phase 3
→
Phase 1 / Phase 2 / Phase 3
Names
Priya Sharma / DEEPA KRISHNAN
→
Priya Sharma / Deepa Krishnan
Status
completed / COMPLETED / Complete
→
Completed
Currency
₹4200 / Rs. 4,000 / INR 5,500
→
4200 / 4000 / 5500 (number)
% Complete
100.00% / 40 % / 25
→
1.0 / 0.4 / 0.25 (decimal)
Missing values
TBD / N/A / (blank)
→
0 or Unknown (consistent)
Dates
20-05-2026 / 05/20/2026 / 46192
→
45420 (uniform serial)

## Slide 9
Our Team — Who Did What
Chart: Team Utilisation (%)
| Priya Sharma | Rahul Mehta | Amit Roy | Sunita Verma | Karan Malhotra | Deepa Krishnan | Neha Joshi
Utilisation % | 85 | 78 | 90 | 65 | 55 | 70 | 45
Priya Sharma
Sr. Data Analyst • 5 tasks
COUNTIF, TRIM, VLOOKUP, ISBLANK
Rahul Mehta
BI Developer • 3 tasks
UPPER/LOWER/PROPER, LEFT/MID
Amit Roy
Data Engineer • 3 tasks
DATEVALUE, VALUE, DATE, TEXTJOIN
Sunita Verma
QA Analyst • 3 tasks
IFERROR, ISBLANK, AVERAGEIFS
Karan Malhotra
Project Manager • 4 tasks
Planning, Reporting, Stakeholder
Total Hours: 808 | Avg Rate: ₹3,886/day | 7 Specialists | 22 Task Assignments

## Slide 10
Project Timeline — 26-Week Gantt
20 May 2026 | Sequential phases with clear dependencies
Jan
Feb
Mar
Apr
May
Jun
Remove Duplicates
Priya Sharma
Trim Extra Spaces
Rahul Mehta
Standardize Text Case
Neha Joshi
Fix Date Formats
Amit Roy
Handle Missing Values
Sunita Verma
Split Combined Cols
Karan Malhotra
Remove Non-Numeric
Amit Roy
Validate Data Ranges
Pooja Iyer
Standardize Labels
Siddharth Rao
Combine & Reconcile
Vikram Nair
Phase 1 — Foundation
Phase 2 — Structure
Phase 3 — Validation
Phase 4 — Final QA

## Slide 11
Pre-
Deployment
Checklist
10-point quality gate before connecting the cleaned dataset to the project dashboard
5 Completed
2 In Progress
3 Not Started
1
No duplicate rows
COUNTIF on key column — all = 1
✔ Completed — Priya Sharma
2
No extra spaces in text fields
LEN(TRIM(A2))=LEN(A2) for all rows
✔ Completed — Rahul Mehta
3
Consistent text casing
Unique values match expected list
✔ Completed — Neha Joshi
4
All dates are true date serials
ISNUMBER(A2)=TRUE for all date cells
✔ Completed — Amit Roy
5
No unexpected blank cells
COUNTBLANK returns 0 for mandatory cols
✔ Completed — Sunita Verma
6
All numeric fields are numbers
ISNUMBER returns TRUE; no left-aligned nums
⟳ In Progress — Karan Malhotra
7
Category labels standardised
Pivot on category; unique count matches
⟳ In Progress — Siddharth Rao
8
No out-of-range values
MIN & MAX match expected bounds
○ Not Started — Pooja Iyer
9
Data formatted as Excel Table
Ctrl+T applied — dynamic named ranges
○ Not Started — Deepa Krishnan
10
Backup of raw data retained
Original sheet/workbook copy preserved
✔ Completed — Vikram Nair

## Slide 12
What We Learned
🔁
Data is Never Perfect First Time
Real-world datasets always contain inconsistencies. Our 150-row CRM export had duplicates, broken dates, and mixed case — all at once. Cleaning is an iterative process, not a one-time fix.
🔗
Formulas Are More Powerful in Combination
TRIM(CLEAN(A2)) is stronger than TRIM alone. VALUE(SUBSTITUTE(...)) solves what no single formula could. Nesting functions unlocks the full power of Excel as a cleaning tool.
📋
Structure Enables Dashboards
Formatting data as an Excel Table (Ctrl+T) before building PivotTables means the dashboard expands automatically when new rows are added. Clean structure = self-updating analytics.
✔
Checklists Prevent Dashboard Breakage
Our 10-point pre-deployment checklist caught out-of-range values and non-numeric fields before they could cause #DIV/0! or incorrect aggregations. QA is not optional — it is the last line of defense.
👥
Parallel Phases Need Coordination
With 7 team members across 4 phases, task dependencies matter. Phase 2 couldn't start until T1–T3 were complete. The Gantt chart and task tracker kept everyone aligned and blocked surprises.
📖
Documentation Multiplies Your Work
The Formula Cheat Sheet, Data Reference, and this presentation mean anyone can pick up the project, understand every formula, and continue cleaning. Undocumented work gets lost.

## Slide 13
Thank You
Project Management Gantt Chart & Resource Planner
Done by
Aditya Saha & Souparno Goswami
Mentored by Sir Sayan Sau
Project: v1.0 • 20 May 2026 • Business Intelligence / Analytics