## Slide 1
DATA CLEANING
Project Dashboard
Excel Dashboard • 10 Techniques • 4 Phases • 7 Team Members • Jan – Jun 2024
10
Techniques
4
Phases
7
Members
153
Raw Records
120
Clean Records
Prepared for Internal Review | May 2026

## Slide 2
Project Overview — Data Cleaning Dashboard
10
Total Techniques
5
Completed
2
In Progress
3
Not Started
50%
Progress
What This Dashboard Is
A full project management workbook tracking the end-to-end data cleaning pipeline for an Excel BI dashboard. It combines 153 raw records with 10 structured cleaning techniques across 4 project phases, supported by a Gantt chart, resource planner, task tracker, and a 10-point QA checklist.
Workbook Sheets at a Glance
Project Overview
Navigation hub + 10 technique summary
Raw Data
153 uncleaned records — messy names, dates, revenue
Cleaned Data
120 standardised & validated records with flags
Gantt Chart
26-week plan across 4 phases with colour-coded bars
Resource Planner
2-person team allocation, utilisation & workload
Task Tracker
Task log with formulas, dependencies & review dates
Dashboard Checklist
10-point pre-deployment QA gate

## Slide 3
10 Data Cleaning Techniques — Status Overview
#
Technique
Problem Area
Phase
Priority
Status
1
Remove Duplicates
CRM Export Cleaning
Phase 1
Critical
✔ Completed
2
Trim Extra Spaces
Customer Name Import
Phase 1
Critical
✔ Completed
3
Standardize Text Case
Region Codes
Phase 1
High
✔ Completed
4
Fix Date Formats
Legacy System Dates
Phase 2
Critical
✔ Completed
5
Handle Missing Values
Customer Database
Phase 2
High
✔ Completed
6
Split Combined Columns
Contact Database
Phase 2
Medium
◑ In Progress
7
Remove Non-Numeric Chars
Revenue Data
Phase 3
Critical
◑ In Progress
8
Validate Data Ranges
HR Age Dataset
Phase 3
High
○ Not Started
9
Standardize Category Labels
Product SKU
Phase 3
High
○ Not Started
10
Combine & Reconcile Cols
Address Data
Phase 4
Medium
○ Not Started

## Slide 4
Project Timeline — 4-Phase Gantt Plan (Jan – Jun 2024)
Phase 1
Foundation Cleaning
Jan – Feb 2024
▸ Remove Duplicates
▸ Trim Extra Spaces
▸ Standardize Text Case
Completed
Phase 2
Structure & Format Cleaning
Feb – Mar 2024
▸ Fix Date Formats
▸ Handle Missing Values
▸ Split Combined Columns
Completed
Phase 3
Value Validation
Apr – May 2024
▸ Remove Non-Numeric Chars
▸ Validate Data Ranges
▸ Standardize Category Labels
In Progress
Phase 4
Consolidation & Final QA
May – Jun 2024
▸ Combine & Reconcile Columns
Not Started
Each phase runs sequentially — 14 days per technique, with dedicated owners and built-in review dates.

## Slide 5
Key Excel Formulas Used in This Dashboard
Technique
Formula
What It Does
Remove Duplicates
=COUNTIF($A$2:$A2,A2)>1
Returns TRUE if a value has already appeared above — flag & remove
Trim Extra Spaces
=TRIM(CLEAN(A2))
Strips leading/trailing & multi-spaces; CLEAN removes non-printing chars
Standardize Text Case
=PROPER(A2) | UPPER(A2) | LOWER(A2)
Converts text to Title Case / ALL CAPS / all lowercase consistently
Fix Date Formats
=DATEVALUE(A2) | =DATE(RIGHT(A2,4),MID(A2,4,2),LEFT(A2,2))
Converts text dates to Excel serial numbers for sorting & calculation
Handle Missing Values
=IF(ISBLANK(A2),"Unknown",A2)
Replaces blank cells with a default; pair with IFERROR for formulas
Split Combined Columns
=LEFT(A2,FIND(" ",A2)-1) | =MID(A2,FIND(" ",A2)+1,100)
Splits first & last name (or any delimited text) into separate columns
Remove Non-Numeric Chars
=VALUE(SUBSTITUTE(SUBSTITUTE(A2,"Rs. ",""),",",""))
Strips currency symbols & commas, then casts to a true number
Validate Data Ranges
=IF(AND(A2>=18,A2<=65),"Valid","Invalid")
Checks if a value falls within an acceptable min–max range
Standardize Category Labels
=IFERROR(VLOOKUP(UPPER(A2),MapTable,2,0),PROPER(A2))
Looks up a canonical label from a mapping table; falls back to PROPER
Combine Columns
=TEXTJOIN(", ",TRUE,B2,C2,D2)
Joins multiple address fields, skipping blanks, with a separator

## Slide 6
Resource Team — Allocation & Utilisation
Name
Role
Dept.
Key Formulas / Skills
Tasks
Hours
Util%
Priya Sharma
Senior Data Analyst
BI & Analytics
COUNTIF, TRIM, CLEAN, VLOOKUP
5
168h
85%
Rahul Mehta
BI Developer
Business Intel.
UPPER/LOWER/PROPER, TEXTSPLIT
3
140h
78%
Amit Roy
Data Engineer
Data Platform
DATEVALUE, VALUE, DATE, TEXTJOIN
3
160h
90%
Sunita Verma
QA Analyst
Quality Assur.
IFERROR, ISBLANK, AVERAGEIFS
3
120h
65%
Karan Malhotra
Project Manager
PMO
Planning, Reporting, Stakeholder
4
80h
55%
Deepa Krishnan
Junior Data Analyst
BI & Analytics
TRIM, CLEAN, VLOOKUP, COUNTIF
2
80h
70%
Neha Joshi
Data Architect
Data Platform
Data Modelling, ETL, Validation
2
60h
45%

## Slide 7
Raw Data Problems vs Cleaned Results — Before & After
Issue
Raw (Dirty) Value
Cleaned Value
Formula / Technique
Inconsistent Phase Labels
PHASE1, phase 2, Ph 5, phase-2
Phase 1, Phase 2, Phase 3…
PROPER() or manual lookup table
Mixed-Format Dates
2024-01-29, 01/25/2024, 22-02-2024
Excel date serial → 2024-01-22
DATEVALUE() | DATE(RIGHT,MID,LEFT)
Currency Symbols in Numbers
₹4200, Rs. 1,50,000, INR 5,500
4200, 150000, 5500 (numeric)
VALUE(SUBSTITUTE(SUBSTITUTE(…)))
Mixed Text Casing (Names)
SUNITA VERMA, deepa krishnan, Amit Roy
Sunita Verma, Deepa Krishnan
PROPER(A2)
Extra Spaces in Names
' Priya Sharma ' (leading/trailing)
'Priya Sharma' (clean single spaces)
TRIM(CLEAN(A2))
Missing / Blank Values
(blank), TBD, Not Available
'Unknown' or imputed value
IF(ISBLANK(A2),"Unknown",A2)
% Complete Format Mix
100, 100.00%, 100 %, 0 %
Decimal: 0.0 – 1.0
VALUE(SUBSTITUTE(A2,"%",""))/100

## Slide 8
Dashboard Readiness Checklist — Pre-Deployment QA Gate
#
Checklist Item
How to Verify
Owner
Status
1
No duplicate rows
COUNTIF on key column — all values = 1
Priya Sharma
Completed
2
No extra spaces in text fields
LEN(TRIM(A2))=LEN(A2) is TRUE for all rows
Rahul Mehta
Completed
3
Consistent text casing
Unique values in category cols match expected list
Neha Joshi
Completed
4
All dates are true date serials
ISNUMBER(A2)=TRUE for all date cells
Amit Roy
Completed
5
No unexpected blank cells
COUNTBLANK returns 0 for all mandatory columns
Sunita Verma
Completed
6
All numeric fields are numbers
ISNUMBER returns TRUE; no left-aligned numbers
Karan Malhotra
In Progress
7
Category labels standardised
Pivot on category col; unique count matches expected
Siddharth Rao
In Progress
8
No out-of-range values
MIN & MAX match expected bounds for each numeric col
Pooja Iyer
Not Started
9
Data formatted as Excel Table
Ctrl+T applied — enables dynamic named ranges
Deepa Krishnan
Not Started
10
Backup of raw data retained
Original sheet or workbook copy preserved
Vikram Nair
Completed
Summary: ✔ Completed: 6 ◑ In Progress: 2 ○ Not Started: 2

## Slide 9
Presenter Guide — What to Explain on Each Slide
Slide 1 — Title
Introduce the project: a structured data cleaning initiative for an Excel BI dashboard covering 153 raw records across 10 techniques.
Slide 2 — Overview
Walk through the 7 sheets. Explain that the dashboard acts as a hub — from messy raw data → cleaned records → Gantt → QA gate.
Slide 3 — Techniques
Highlight the 5 completed vs 3 not-started techniques. Emphasise the priority column — 4 Critical techniques have already been resolved.
Slide 4 — Gantt / Phases
Explain sequencing: each phase builds on the previous. Phase 1 removes structural noise; Phase 4 consolidates everything for final delivery.
Slide 5 — Formulas
This is the technical heart. Walk through each formula, what problem it solves, and give a live demo in Excel if possible. Key ones: TRIM, DATEVALUE, COUNTIF, TEXTJOIN.
Slide 6 — Team
Introduce the 7-person team. Point out utilisation bars — Amit Roy (90%) is close to capacity; Neha Joshi (45%) has bandwidth available.
Slide 7 — Before/After
Show the raw vs cleaned examples. Emphasise why mixed formats break formulas — e.g. text dates cannot be sorted, currency strings cannot be summed.
Slide 8 — Checklist
6 of 10 QA items are done. Items 8 & 9 (range validation & category standardisation) are blockers before the dashboard can go live.